# Minutes TM5 Steering Committee meeting 29 June 2018

# Final version, 11-07-2018

Participants: Maarten Krol (MK), Andy Jacobson (AJ), Sourish Basu (SB), Twan van Noije (TvN), Arjo Segers (AS), Sander Houweling (SH), Philippe le Sager (PlS), Stelios Myriokefalitakis (SM).

# Agenda:

- Action items last time

- Discussion points

  - Chemistry version and KPP, benchmarking

  - TM5-4dVAR, TM5mp user-friendliness.

- Updated list of action items

- New Projects

- Next meeting

- Action items last time

| Action # | Title | Responsible |  |
| --- | --- | --- | --- |
| 1.4 | HO2 uptake recommendation | Stelios |  |
| 6.1 | NETCDF / HDF meteo inconsistency: try to figure out what causes this + implications for (re)processing. |  | PLS |
| 7.1 | Prepare short note for SC on requirements and feasibility of ERA5 archive | PLS + AS |  |
| 7.2 | Merge Stelios KPP-CB05 and KPP-MOGUNTIA/ECPL code into TM5-mp trunk | Stelios + PLS |  |
| 7.3 | Run KNMI benchmark on both new KPP chemistry versions | PLS |  |
| 7.3 | Commit Marco’s code on cloud/rain processing to EC-Earth repository | Marco |  |
| 7.4 | Check description of MSA | Stelios + TvN |  |
| 7.5 | Move TM5 mailing list to Google groups | PLS |  |

1.4	The current recommendation for HO2 uptake is used, action is closed.

6.1	Not much was done here, action is kept open. HDF & NetCDF files are available to check this. Not enough priority to wait with the processing of the ERA5 archive. The method to process ERA5 meteo in a consistent way has more priority (see next point).

7.1	A development branch is needed to test the correct way to preprocess ERA5 meteo (new action). After that the processing should start (to make sure a full ERA5 archive is available when EI is discontinued). For this “fast track” processing the following was agreed: all years back to 1990, at 1x1 degree, 137 layers, 3 hourly. The processing includes “convec” and “diffuse” (“sub” on request).

7.2	KPP chemistry will be part of the TM5mp trunk after Stelios finished his publication and benchmark tests. Coding of budrr and the stratospheric marked tracers remain to be finalized.

7.3	Benchmark test includes aerosols (M7), PlS will check what is available and whether a separate benchmark is needed without M7 (version that is used for TROPOMI)

7.3bis	MK will ask Marko to commit his code on the effect of rainout on aerosols, PlS will check if these commits are compatible with the current version of EC-Earth.

7.4	Besides MSA this action also concerns other acids (sulfuric acid, oxalic acid). SM will check with TvN if the treatment in the standard TM5 chemistry version needs updating, SM attribution to accumulation mode and coarse mode can be optional (=slower).

7.5	Done

# Discussion 4DVAR

The TM5-4DVAR is difficult to access for new users, as presented by Nikos Daskalakis during the meeting. Different applications have their own ‘standard’ versions, requiring substantial support from the main developers to be installed. This problem has been discussed extensively during the meeting and in the steering group. In the end it was agreed that the 3 main 4DVAR implementations (Sourish’ CO2 multi tracer version; Maarten/Narcisa’s CO version using MOPITT/IASI satellites, and Arjo’s CAMS CH4 version) will have a frozen trunk version, with documentation for how to run a simple test case. Some cleaning will be needed (e.g. rc files, getting rid of obsolete keys, and improving the visibility of most important user specific keys). This version will be tested on different systems (including Nikos/Bremen). For these tests, input datasets will be available also (NOAA offered to provide storage). The wiki should provide directions for new users to find this software and whom to contact for further support.

Once the new TM5mp-4DVAR version is ready, we will work towards a single development version. Arjo’s Utopya python shell, which will be used, is availability on Cartesius (~epopa/arjo/TMVAR/v0.1) and will soon be ported to SourceForge for others to have a look at (announcement will follow once it is there). Everyone is invited to have a critical look and provide feedback on missing functionality, user friendliness, etc. The code will be put under version control. The trunk of this version will be maintained by Arjo, including its documentation. Updates to trunk will have version numbers. For the coding style it was agreed to keep it as simple and transparent as possible.

# Discussion TM5mp

Currently a web search for TM5mp does not bring up its development portal, only a link to an outdated user manual on Sourceforge. There has to be one central entry, with information for potential new users explaining them how to get started and who to contact (action PlS). Some cleaning up of the trunk is needed to get rid of obsolete functionality (HDF, NCEP meteo), and unnecessary external packages causing trouble (udunits). Regarding udunits it was decided to only have it optionally available. An e-mail will be sent to everyone as a reminder to report problems with the code through the ticketing system (MK for TM5 4DVAR, PlS for TM5mp).

# Discussion version control

The development of TM5mp-4DVAR calls for restructuring the TM5 version control system, so that we end up with a single system for TM5mp and 4DVAR. The version control software should offer functionality comparable to mercurial (or git). An independent server is preferable, because of complications at KNMI to make accounts for external users with writing permission to push updates (and the wish to make TM5/TM5mp open source). A single server also solves the problem of having multiple wiki’s. Preferably everything (web-page, wiki, version control) is available from a single site. It was decided to look for the best option (gitea, github, gitlab, bitbucket, …) and decide next time, which one to choose.

# Updated list of actions

Tracker ids are either:

- issue number from the TM5-MP project management page (https://dev.knmi.nl/projects/tm5mp), or

- ticket number from the TM5-4DVAR projects management page (https://sourceforge.net/projects/tm5/)

| Action # | Title | Responsible | Tracker id. |
| --- | --- | --- | --- |
| 6.1 | NETCDF / HDF meteo inconsistency: try to figure out what causes this + implications for (re)processing. | PLS | 627 |
| 7.2 | Merge Stelios KPP-CB05 and KPP-MOGUNTIA/ECPL code into TM5-mp trunk | Stelios + PLS | 10221 |
| 7.3 | Run KNMI benchmark on both new KPP chemistry versions, with / without M7 | PLS | 10221 |
| 7.3* | Commit Marco’s code on cloud/rain processing to EC-Earth repository | Marco + MK |  |
| 7.4 | Check description of MSA, Sulfuric, Oxalic acid | Stelios + TvN |  |
| 8.1 | Testing / Processing ERA5 meteo at 1x1 / 137layers / 3hourly | PlS + AS | 10241 |
| 8.2 | Processing and testing 1 month of ERA5 at 0.5x0.5/1hourly | PlS + AS | 10251 |
| 8.3 | 4D-VAR frozen versions of CH4, CO, CO2 on Sourceforge | SB, AS, MK/Narcisa |  |
| 8.4 | Simplify trunk versions (rc-keys, HDF, NCEP, Udunits etc.) | SB, AS, MK/Narcisa, PlS | 8931 616 |
| 8.5 | Single website on TM5mp, incl. directions for new users | PlS | 10261 |
| 8.6 | e-mail reminder to report issues through the ticketing system | MK, PlS |  |
| 8.7 | Prepare for a decision on a single version control system | All |  |

# New projects

# TvN: chemistry for c-IFS is further developed (CB05 troposphere, BASCOE stratosphere).

SM: Will move to Athens in September, and will continue to use TM5 (on a local computing system).

AJ: New CarbonTracker update (o.a. 12 week assimilation window, + a lot of additional measurements being used). New set of SF6 data available in obspack. Manuscript is prepared about an intercomparison between GeosChem and TM5 (results look quite ok for TM5).

SB: RadioCarbon version is work in progress. 13C-CH4 version is developed to make use of new archive of d13C source signatures (Swietzke et al). New implementation of parallel 4DVAR (Nicolas Buseria?) is tested.

# PlS: will work temporarily on a different project (3 months over summer, 80% of his time).

SH: VERIFY project has started, Jacob van Peet will start 1 Sept. Currently large focus on TROPOMI data, with higher resolution modelling in WRF.

MK/WP: H2020 projects VERIFY and CHE have started, NWO Ruisdael was granted => focus on high resolution modelling using DALES. Climpepsi: Yuhi Nagori will work on it using the EMAC model.