# Notes SC meeting, September 4, 2026

Present: Andy Jacobsen (AJ), Nikos Daskalakis (ND), Joram Hooghiem (JH), Arjo Segers (AS), Ashley Pera (Ash), Philippe le Sager (PlS), Maarten Krol (MK).

Old action list:

| Action # | Title | Responsible | Tracker id. |
| --- | --- | --- | --- |
| 12.3 | Check reported issue on 3D OH field (Spivakovsky) used in 4dvar | ND |  |
| 14.2 | MPI I/O task to Master branch: Make merge request!! | AS |  |
| 15.1 | Fix the corner cells in MP version needed for linear interpolation: Make merge request | JH |  |
| 15.4 | GPU development, including faster I/O (https://www.blosc.org) | AS/JvP |  |
| 16.1 | Check par.nx/ny on the adjoint version of TM5-MP-VAR4D | JH/SB |  |
| 16.2 | Vertical flux from eta-dot, test on CH4 version | AS |  |

Discussion on the action list:

12.3: Rasmus solved it.

14:2: Done: in git tag 1.2.0

15:1: Done and merged

15.4: Not really follow up: Should be removed because new development. GPU development will likely not use fortran.

16.1: Opened a git issue. Leave it on the list. JH will follow up.

16.2: Keep it. Maybe a student will work on this at

Next meeting, 4-5 October, Wageningen

New discussion points:

- Meteo server: to 4DVAR-zoom should be easy. To 4DVAR-MP might take some time (order two months). Meteo-server will be implemented in the Gitlab 4DVAR-zoom version. Not to be implemented in the Sourceforge server. 17.1 (MK) Contact SB to ask about status and merging of 4DVAR-Zoom versions. 17.2 (Ash): Implement and test Meteo updates in 4DVAR-zoom. 17.3 (JH + Ash): Look into porting it to the TM5-MP version.

- Beyond Meteo server there are other speed-ups (including FFTW). This is another action point. 17.4 (Ash/JH).

- Julia version. Would help us with GPU implementation. Action 17.5 (AS) start looking into Julia code and contact Christian Frankenberg (JPL).

- Meteo AIFS. Arjo will get a new student that will work on this. Action point 17.6 (AS + ND)

- TMVAR. What is it? We discussed automated tests (e.g. compiling/running a simple test). Joram says that he is now doing the CTDAS developments, because the shared development gave too much stress. So, shared development. Action point: (17.7: Ash) implement tests in Gitlab.

- Idea is to organize workshop to use TM5-MP on Gitlab. (17.8, ND).

- CH2O: To discuss with Jason (Highway project): Status of the CH2O photolysis channel to CO + H2. Please also consult firmin.stroo@wur.nl who brought up the issue. Action 17.9 (PlS).

- Discussion on GitLab (TNO). First action: License, then we are free to move it to anywhere. Action SB (17.10).

New action list

| Action # | Title | Responsible | Tracker id. |
| --- | --- | --- | --- |
| 16.1 | Check par.nx/ny on the adjoint version of TM5-MP-VAR4D | JH/SB |  |
| 16.2 | Vertical flux from eta-dot, test on CH4 version | AS |  |
| 17.1 | Contact SB about status 4dvar-zoom version on SF. Merge with TNO-Gitlab? | MK |  |
| 17.2 | Merge Meteo-server into the TNO Gitlab 4dvar-zoom version. | Ash |  |
| 17.3 | Porting Meteo server to TM5-MP versions | Ash/JH |  |
| 17.4 | Other speed-ups in TM5-MP | Ash/JH |  |
| 17.5 | Start looking into Julia code and contact Christian Frankenberg (JPL). | AS |  |
| 17.6 | Experiment with AIFS meteo porting to TM5 | AS |  |
| 17.7 | Implement some standard tests on Gitlab | Ash |  |
| 17.8 | Organize workshop to use TM5-MP on Gitlab on Monday October 4 2027 in Wageningen | ND |  |
| 17.9 | Contact Jason about CH2O photolysis update in chemistry version (H2 version) | PlS |  |
| 17.10 | Provision license and move from TNO-gitlab to Git/Gitlab/Any other platform | SB |  |

Next meeting, 4-5 October, Wageningen with workshop on Monday morning.